# Software Project Plan
Student Attendance and Management System

Objective: Prepare a software project plan covering project scope, timeline, milestones, and team roles for the Student Attendance and Management System.

# 1. Project Scope

The project aims to develop a Student Attendance and Management System that digitizes attendance, student records, faculty management, and report generation. The system will allow administrators to manage users, faculty to record attendance, and students to view attendance details securely.

# 2. Deliverables

• Requirement Specification (SRS)
• System Design (UML, Database)
• UI Prototype
• Developed Web/Application
• Testing Report
• User Manual
• Final Deployment

# 3. Project Timeline (12 Weeks)

Week 1–2: Requirement Gathering & Feasibility
Week 3: System Design
Week 4–5: UI Design & Database Design
Week 6–8: Module Development
Week 9: Integration
Week 10: Testing & Bug Fixing
Week 11: User Acceptance Testing
Week 12: Deployment & Documentation

# 4. Team Roles

Project Manager: Planning, scheduling, monitoring progress.
Business Analyst: Gather and document requirements.
UI/UX Designer: Design application interface.
Backend Developer: Develop APIs and database.
Frontend Developer: Build user interface.
QA/Test Engineer: Perform testing and quality assurance.
Database Administrator: Manage database design and optimization.

# 5. Milestones

M1: Requirements Approved
M2: Design Completed
M3: Prototype Ready
M4: Core Modules Completed
M5: Testing Completed
M6: Final Deployment

# 6. Risk Management

Requirement changes, schedule delays, integration issues, security vulnerabilities, and data loss. Risks are mitigated through regular reviews, backups, version control, and continuous testing.

# 7. Conclusion

The project plan provides a structured roadmap for developing the Student Attendance and Management System within 12 weeks. Clear scope definition, well-defined team responsibilities, and milestone-based execution ensure timely delivery of a reliable software application.