Case Study 2: Preparation of a Software Project Plan Covering Scope, Timeline, and Team Roles

# Aim

To prepare a software project plan for a sample application by defining project scope, timeline, deliverables, and team roles.

# Objective

Define the application scope and key features.

Create a realistic project timeline.

Assign responsibilities to team members.

Identify risks and define success criteria.

# Selected Software Application

Student Attendance Management System

# Overview

The system enables faculty to record attendance, students to view attendance summaries, and administrators to manage users, courses, and reports.

# Project Scope

## Included Features

User login and role management

Course, class, and student management

Attendance entry and editing

Attendance percentage calculation

Report generation and dashboard

## Excluded Features

Biometric integration

Complex timetable optimization

External ERP integration in the initial version

# Project Plan and Timeline

| Phase | Duration | Activities / Deliverables |
| --- | --- | --- |
| Requirement analysis | Week 1 | Stakeholder discussions, use cases, requirement list |
| System design | Week 2 | UI wireframes, database schema, architecture |
| Development | Weeks 3–5 | Login, course, attendance, dashboard, and reports |
| Testing | Week 6 | Unit, integration, and system testing; defect fixes |
| Deployment and review | Week 7 | Prototype release, user demonstration, feedback |

# Team Roles

| Team Role | Responsibilities |
| --- | --- |
| Project manager/team lead | Schedule, task tracking, risk management, and coordination |
| Business analyst | Gather requirements and define acceptance criteria |
| UI/UX designer | Design user flows and page layouts |
| Frontend developer | Build screens, forms, and dashboards |
| Backend developer | Build APIs, authentication, and attendance logic |
| Database designer | Design tables, relationships, and backup plan |
| Tester/QA | Prepare and execute tests; report and retest defects |

# Risk Management

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Unclear requirements | Rework | Confirm scope and acceptance criteria early |
| Schedule delay | Late completion | Review weekly milestones |
| Unauthorized access | Data exposure | Use role-based access and secure authentication |
| Data loss | Lost records | Test backup and restoration |
| Integration problems | Modules may not work together | Define API contracts and integrate regularly |

# Monitoring and Success Criteria

All agreed features pass acceptance tests.

Attendance calculations match verified test values.

No critical defects remain at handover.

Project milestones and changes are documented.

# Results

A structured seven-week plan provides a clear sequence of work, defined ownership, and checkpoints for testing and review. The schedule is an estimate and should be adjusted to the actual team size and project constraints.

# Conclusion

A project plan covering scope, timeline, roles, risks, and success criteria improves coordination and helps the team deliver the sample application in a controlled manner.